TECHNICAL & COMMERCIAL PROPOSAL • REF: DS-PROP-2026-ZAFA-002

Integrated Agriculture Farm Management ERP (`AgriEnterprise ERP™` / `AgriCore™`)

Enhanced Edition: Complete Operational Automation, 16-Node LoRaWAN Smart IoT Network, Sugarcane Computer Vision AI Quality Gantry & Tri-System SAP S/4HANA Public Cloud Integration

| DOCUMENT ATTRIBUTE | SPECIFICATION / DETAIL |
| --- | --- |
| Document Reference: | DS-PROP-2026-ZAFA-002 (Comprehensive Enhanced RFP Response) |
| Project Title: | Integrated Agriculture Farm Management ERP Solution for 1,200-Acre Estate |
| Client Organization: | Zafa Pharmaceutical Laboratories (Pvt) Ltd, Karachi, Pakistan |
| Attn: | Mr. Muhammad Adnan Siddiqui, Chief Financial Officer (CFO)<br>Mr. Farrukh Masood, Corporate Management |
| Estate Specification: | 1,200 Acres Agricultural Estate, Mirpurkhas, Sindh, Pakistan<br>(Deh 42-A/B, 43-A/B, 44-A/B, 45-A/B • Mango Orchards, Sugarcane, Cotton, Wheat, Chillies & Dairy) |
| Solution Provider: | Digitalsofts Private Limited<br>Corporate HQ: Sitara Techno Park, Faisalabad<br>Karachi Regional Office: Suite 402, Business Avenue, Shahrah-e-Faisal, Karachi |
| Executive Leadership: | Engr. Shahid Aslam, Chief Executive Officer (CEO)<br>Tariq Mehmood, Director & Head of Enterprise Solutions |
| Submission Date: | October 2026 |
| Proposal Validity: | 60 Calendar Days |
| Status: | Formal Technical & Commercial Proposal with Working Prototype Integration |

Executive Impact Dashboard (Key Highlights)

+-------------------+-------------------+-------------------+-------------------+-------------------+ ¦ 1,200 ACRES ¦ 16 SMART NODES ¦ 100% OFFLINE ¦ COMPUTER VISION ¦ TRI-SAP CLOUD ¦ ¦ Full Cadastral ¦ LoRaWAN 868MHz ¦ Mobile Munshi ¦ YOLOv8 Sugarcane ¦ S/4HANA, Ariba ¦ ¦ GIS Polygon & ¦ Sensor Network & ¦ SQLite Engine with¦ Trash % & Optical ¦ Sourcing & SF ECP ¦ ¦ Khasra Mapping ¦ 45m Tower Gateway ¦ Cryptographic Sync¦ Brix Refractometer¦ Biometric Payroll ¦ +-------------------+-------------------+-------------------+-------------------+-------------------+ ¦ REAL-TIME ABC ¦ 10-12 WEEKS ¦ 12-HR ON-SITE ¦ RS. 3.2M SAVINGS ¦ PKR 4.95M / ¦ ¦ Cost-per-Acre & ¦ Fast-Track Turnkey¦ Karachi Support ¦ Anti-Theft Water, ¦ PKR 8.47M ¦ ¦ Maund under ¦ Rollout & On-Site ¦ Dispatch SLA to ¦ Fuel Siphoning & ¦ Turnkey Software &¦ ¦ IAS-41 Accounting ¦ Mirpurkhas Pilot ¦ Mirpurkhas Estate ¦ Mill Deductions ¦ Hardware Options ¦ +-------------------+-------------------+-------------------+-------------------+-------------------+

1. Formal Letter of Transmittal

To:

Mr. Muhammad Adnan Siddiqui, Chief Financial Officer

Mr. Farrukh Masood, Corporate Management

Zafa Pharmaceutical Laboratories (Pvt) Ltd, Karachi, Pakistan

Subject: Technical & Commercial Proposal for the Turnkey Deployment of Integrated Agriculture Farm Management ERP Solution (AgriEnterprise ERP™), 16-Node LoRaWAN Smart IoT Telemetry Network, Sugarcane AI Gantry & Tri-System SAP S/4HANA Cloud Integration for 1,200-Acre Agricultural Estate in Mirpurkhas, Sindh.

Dear Sirs,

Digitalsofts Pvt. Ltd. is privileged to present our comprehensive technical and commercial proposal in response to Zafa Pharmaceutical Laboratories' Request for Proposal (RFP). As Zafa continues its strategic expansion and enterprise modernization, transitioning your premier 1,200-acre agricultural estate in Mirpurkhas into a data-driven, fully auditable, and profit-maximized agribusiness benchmark represents a transformative corporate milestone.

Operating a 1,200-acre commercial farming estate in rural Sindh presents unique operating complexities that standard generic accounting systems cannot handle:

Physical Operational Realities: Managing 12 distinct cultivation blocks across Nara Canal Moghas #14 and #15, operating 350-head livestock herds, dispatching 14,000+ liters of diesel to heavy tractors, coordinating hundreds of seasonal harvesters, and negotiating with Mandi commission agents (arthis) and sugar mills.

Infrastructure Constraints: Severe telecommunication dead zones in rural Mirpurkhas, where field supervisors (munshis and kamdars) cannot depend on continuous 4G connectivity.

Corporate Governance Mandate: As Zafa is concurrently implementing SAP S/4HANA Public Cloud, corporate leadership requires unified financial truth, real-time Cost-per-Acre unit economics under IAS-41 (Agriculture), and zero duplicate manual data entry between Karachi HQ and Mirpurkhas.

To fulfill your complete mandate, Digitalsofts proposes `AgriEnterprise ERP™` (Enhanced Edition)—a turnkey corporate agricultural ecosystem combining:

A high-concurrency cloud core and an Offline-First Android Mobile Field Engine (`AgriMobile™`) localized in Sindhi and Urdu;

A turnkey 16-Node LoRaWAN 868MHz Smart IoT Telemetry Network providing autonomous Doppler canal flow monitoring, motorized sluice gate control, 4-depth soil moisture profiling, weather disease prediction, and anti-theft ultrasonic tractor fuel protection;

An automated Sugarcane Optical Brix & Computer Vision AI Quality Gantry at the estate weighbridge that defends against arbitrary 8%–12% mill deductions at Digri Sugar Mill; and

A pre-configured Tri-System SAP S/4HANA Public Cloud Integration Connector that synchronizes operational telemetry with SAP S/4HANA General Ledger & Cost Centers, connects SAP Ariba® for 3-way competitive input procurement, and binds SAP SuccessFactors® (EC Payroll) for seasonal Jamadar biometric compliance.

Backed by our 22-year software engineering pedigree, 85+ full-time technical specialists, our dual offices in Faisalabad and Shahrah-e-Faisal Karachi, and direct experience managing 15,000+ acres across Pakistan, Digitalsofts guarantees on-time, budget-certain delivery.

Sincerely,

Tariq Mehmood

Head of Enterprise Solutions | Director

Digitalsofts Pvt. Ltd.

Direct: +92 321 8661765 | Karachi Office: Suite 402, Business Avenue, Shahrah-e-Faisal | info@digitalsofts.com

2. Executive Summary & 5 Strategic Win Themes

Managing 1,200 acres in Mirpurkhas while maintaining corporate governance in Karachi creates an operational divide. Paper records compiled at remote derahs introduce a 3- to 7-day visibility lag; bulk diesel and agrochemicals remain vulnerable to shrinkage; water theft on canal branches threatens crop yields; and sugar mills extract punitive deductions. Digitalsofts decisively resolves these challenges through five tested win themes:

Win Theme 01: Offline-First Rural Sindh Architecture (`AgriMobile™`)

The Challenge: Remote agricultural blocks in Mirpurkhas suffer from frequent cellular blackouts. Cloud-only ERPs fail in the field.

Our Solution: AgriMobile™ operates 100% offline on ruggedized Android mobile tablets using encrypted, embedded SQLite databases. Field supervisors record biometric GPS-geofenced morning attendance, agrochemical spray dosages, diesel dispenser slips, and harvest tickets directly in the field.

Proof & Guarantee: The moment a device detects 3G/4G or farm Wi-Fi, our proprietary cryptographic sync engine uploads encrypted JSON deltas (TLS 1.3 with SHA-256 validation) with 0% data loss and zero duplicate records.

Win Theme 02: Precision Activity-Based Costing (Cost-per-Acre & Maund)

The Challenge: Zafa leadership requires defensible, auditable profitability for every crop variety, field block, and agricultural season.

Our Solution: The integrated Activity-Based Costing (ABC) engine dynamically binds seven cost streams (certified seeds, fertilizers, pesticides, tractor POL hours, canal/tube-well water, manual labor, and estate overheads) directly to each field block's specific SAP Cost Center (CC_AGRI_B01 through CC_AGRI_B12).

Proof & Guarantee: Computes live unit economics down to the maund, crate, and kilogram (e.g. Cotton at Rs. 3,678/Md vs Mandi realization of Rs. 8,500/Md = 56.7% net margin), audited under IAS-41 Agriculture biological asset fair valuation.

Win Theme 03: Autonomous LoRaWAN IoT Telemetry & Anti-Theft Protection

The Challenge: Remote estates lose millions annually to unauthorized canal water diversions, dry-run tube well pump burnout, and tractor diesel siphoning.

Our Solution: We deploy an industrial, solar-powered 16-Node LoRaWAN 868MHz Telemetry Network backed by a 45-meter central tower mast covering all 1,200 acres with a 12.5 km line-of-sight radius.

Proof & Guarantee: Ultrasonic Doppler meters monitor Sanad Moghas #14 and #15, alarming if water discharge drops >20% below quota; motorized solar sluice gates actuate autonomously; and Omnicomm ultrasonic fuel sensors immediately trigger sirens and cut tractor starter relays if diesel is siphoned at 0 RPM.

Win Theme 04: Sugarcane Computer Vision AI Quality Gantry (YOLOv8 + Brix)

The Challenge: Sugar mills (such as Digri Sugar Mill) arbitrarily deduct 8% to 12% of gross cane weighment for "trash and binding ropes," costing growers millions of rupees in unearned deductions.

Our Solution: An overhead 4K industrial optical camera running YOLOv8 deep learning instance segmentation scans every incoming tractor trolley at the weighbridge kanta, computing empirical trash %, while an in-line optical refractometer logs sucrose content (°Brix).

Proof & Guarantee: Replaces arbitrary mill cuts with cryptographically verifiable photographic proof and automatically applies Sindh Government quality premiums (+Rs. 15/Md for Brix ≥ 19.5°), recovering an estimated Rs. 1.8M to 3.2M PKR annually.

Win Theme 05: Seamless Tri-System SAP S/4HANA Cloud Coexistence

The Challenge: Forcing field kamdars to use SAP screens is impossible and procuring SAP named-user licenses for 25+ farm operators is cost-prohibitive.

Our Solution: Digitalsofts provides a turnkey middleware connector running over SAP BTP Integration Suite that acts as an intelligent edge buffer:

SAP S/4HANA Core: Replicates Chart of Accounts (ZCOA) and Cost Centers (A000), posting automated summarized Material Documents (Movement 101/201) and SD Billing Documents.

SAP Ariba® Sourcing: Automates 3-way competitive e-bidding for bulk fertilizer and fuel, converting L1 winning quotes into cXML PunchOut Purchase Orders.

SAP SuccessFactors® (EC Payroll): Verifies seasonal Jamadar workers via NADRA CNIC biometric audit trails, checks Sindh EOBI/PESSI compliance, and auto-disburses piece-rate payroll net of Peshgi advances.

Proof & Guarantee: Saves Zafa over 25+ expensive SAP named-user licenses while guaranteeing 100% financial trial balance harmonization with Karachi HQ.

3. System Architecture: Edge-to-Corporate Hybrid Topology

+--------------------------------------------------------------------------------------------------------------------+ ¦ ENTERPRISE HYBRID TOPOLOGY ARCHITECTURE ¦ +--------------------------------------------------------------------------------------------------------------------+ ¦ ¦ ¦ +---------------------------------------+ +--------------------------------------------------+ ¦ ¦ ¦ MIRPURKHAS FIELD EDGE ¦ ¦ 16-NODE SMART LORAWAN FIELD IOT ¦ ¦ ¦ ¦ AgriMobile(TM) Android Tablet App ¦ ¦ Central 45m Mast Base Station (Milesight UG67)¦ ¦ ¦ ¦ Offline SQLite Encrypted Store ¦ ¦ Acoustic Doppler Canal Flow Meters (Mogha 14) ¦ ¦ ¦ ¦ Geofenced GPS Attendance ¦ ¦ Solar Motorized Sluice Actuator (Rotork 24V) ¦ ¦ ¦ ¦ Chemical Spray & Job Card Logging ¦ ¦ 4-Depth Soil Moisture Probes (Sentek 90cm) ¦ ¦ ¦ ¦ RS-232 Digital Scale Hookup ¦ ¦ Weather Station Mast (Davis Vantage Pro2 Plus)¦ ¦ ¦ ¦ Sindhi & Urdu Bilingual Voice UI ¦ ¦ Anti-Theft Tractor Fuel Guards (Omnicomm) ¦ ¦ ¦ +-------------------+-------------------+ +------------------------+-------------------------+ ¦ ¦ ¦ ¦ ¦ ¦ ¦ Cryptographic Delta Sync (TLS 1.3 / SHA-256) ¦ LoRaWAN 868MHz Radio ¦ ¦ v v ¦ ¦ +------------------------------------------------------------------------------------------------------------+ ¦ ¦ ¦ DIGITALSOFTS AGRIENTERPRISE ERP(TM) CLOUD ENGINE ¦ ¦ ¦ ¦ * PostgreSQL 16+ with PostGIS Spatial Boundary Engine (12 Estate Blocks, 1,200 Acres) ¦ ¦ ¦ ¦ * Activity-Based Costing (ABC) Engine & IAS-41 Biological Valuation Ledger ¦ ¦ ¦ ¦ * Sugarcane YOLOv8 AI Computer Vision Quality Gantry & Optical Brix Payout Engine ¦ ¦ ¦ ¦ * Electronic Weighbridge Kanta Dispatcher & Mandi Commission Agent (Arthi) Ledger ¦ ¦ ¦ ¦ * CFO Live Pricing & District Benchmark Control Console (Sugarcane MSP, HSD Diesel, Urea WAC) ¦ ¦ ¦ +-----------------------------------------------------+------------------------------------------------------+ ¦ ¦ ¦ ¦ ¦ ¦ Secure REST / OData v4 / cXML Webhooks (OAuth 2.0 / mTLS)¦ ¦ v ¦ ¦ +------------------------------------------------------------------------------------------------------------+ ¦ ¦ ¦ CORPORATE SAP CLOUD ECOSYSTEM (ZAFA KARACHI HQ) ¦ ¦ ¦ ¦ 1. SAP S/4HANA Public Cloud: General Ledger (FI), Cost Centers (CO-OM CC_AGRI_B01..B12), SD Billing ¦ ¦ ¦ ¦ 2. SAP Ariba(R) Sourcing & Procurement: 3-Way Competitive Quotation Matrix & cXML PunchOut PO Generation ¦ ¦ ¦ ¦ 3. SAP SuccessFactors(R) EC Payroll: Biometric Jamadar Onboarding, Sindh EOBI/PESSI Audit & Net Disbursals¦ ¦ ¦ +------------------------------------------------------------------------------------------------------------+ ¦ ¦ ¦ +--------------------------------------------------------------------------------------------------------------------+

4. Company Profile & Enterprise Agribusiness Pedigree

Digitalsofts Private Limited

Established in 2004, Digitalsofts has grown into one of Pakistan’s most established enterprise software engineering companies. Over 22 years of continuous operation, we have delivered mission-critical ERP, industrial IoT, and mobile automation systems across Pakistan, the GCC, the United Kingdom, and North America.

Corporate Headquarters: Sitara Techno Park, Faisalabad

Karachi Regional Office: Suite 402, Business Avenue, Shahrah-e-Faisal, Karachi

Engineering Strength: 85+ full-time technical specialists (embedded hardware engineers, Python/PostGIS architects, mobile engineers, and SAP integration consultants)

Corporate Implementations: 180+ active enterprise clients

Proven Corporate Track Record in Pakistan Agribusiness

| Client / Corporate Organization | Scale & Agricultural Crop | Deployed Solution Scope | Technical Architecture & Integrations |
| --- | --- | --- | --- |
| Al-Karam Farms & Orchards | Citrus, Wheat & Grain (2,500+ Acres) | Field GIS spatial mapping, offline mobile scouting, tree census tagging, and harvest yield prediction. | Native Android, PostgreSQL, PostGIS, Activity-Based Costing Engine. |
| Sitara Agrotech & Chemicals | Agri-Inputs & Chemical Distribution | Batch, lot and FEFO expiry tracking, chemical warehouse hubs, POL fleet tracking, and biometric attendance. | Cloud ERP Core, Industrial IoT Telemetry, Biometric Hardware Sync. |
| Ittihad Agro Industries | Cotton Ginning, Oil Expelling & Seed | 450+ Farmer and Commission Agent (Arthi) ledgers, automated weighbridge integration, tare/gross calculation. | RS-232 Avery Weighbridge Serial Hookup, SAP Financial Postings (BAPI/RFC). |
| National Foods Agri Division | Contract Farming (3,800 Acres Kunri) | Red chili traceability, farmer field books, GPS plot polygons, and quality grading. | Mobile Field App, PostGIS Geofencing, Cloud MIS Analytics. |

5. Complete Functional Scope: 15 Integrated Modules

AgriEnterprise ERP™ delivers complete operational coverage across 15 purpose-built modules:

Module A: Land & GIS Spatial Farm Management

Cadastral Boundary Mapping: Sub-meter boundary definition via KML/GeoJSON polygons mapping all 1,200 acres into 12 operational blocks (Deh 42-A/B through Deh 45-A/B).

Land Categorization: Dynamic visualization of Cultivated vs Fallow acreage, high-density orchards, watercourses, farm tracks, derahs, and livestock compounds.

Soil Health Cards: Historical soil profiling logging Electrical Conductivity (ECe), pH (7.4 to 8.2), organic matter, and prior 5-year crop rotation history.

Module B: Crop Management & Agronomy Lifecycle

Seasonal Crop Calendars: Comprehensive cycle templates for Sindhri Mango orchards, Sugarcane (Plant Cane CPF-246, 1st Ratoon, 2nd Ratoon), BT Cotton, Seed Wheat, and Kunri Chillies.

Chemical Spray SOPs & Active PHI Locks: Enforces Pre-Harvest Interval (PHI) compliance. If Deltamethrin is sprayed in Block 1, the system locks harvest ticket issuance for 21 days to prevent pesticide residue violations.

Mid-Season Yield Estimation: Mid-cycle fruit counts and cane stalk density calculations against target yields.

Module C: Agricultural Inputs, Inventory & Warehousing

FEFO / FIFO Batch Tracking: Automated batch tracking for agrochemicals with automated visual alerts for chemicals within 60 days of expiry.

Bulk POL (Diesel) Telemetry: Digital dispenser meter logs reconciled against tractor run-hours and target field job cards, flagging excessive fuel burn.

Sub-Store serialized transfers: Central warehouse to field derah sub-stores via cryptographically serialized gate passes.

Module D: Livestock & Dairy Herd Management (350 Head)

Digital Animal Profile: Individual UHF RFID ear-tag identification, breed taxonomy (Red Sindhi Cow, Sahiwal, Nili-Ravi Buffalo), lineage, birth weight, and dam/sire pedigree.

Breeding & Reproduction Tracking: AI insemination schedules, pregnancy diagnosis (PD) countdowns, lactation curves, and dry-off alerts.

Feed Nutrition & FCR: Total Mixed Ration (TMR) feed logs, green fodder internal cross-charging from Block 11 (Rhodes grass / Lucerne), and IAS-41 biological asset valuation.

Module E: Machinery, Vehicles & Fixed Assets Register

Asset Hierarchy: Massey Ferguson 385, New Holland 640, solar submersible pumps, diesel tube wells, mobile fuel bowsers, and implements.

Hour-Meter & Maintenance Logs: Automated preventive maintenance triggers at 250, 500, and 1,000 engine hours with digital workshop work orders.

Total Cost of Ownership (TCO): Lifetime diesel consumption + spare parts maintenance vs book depreciation.

Module F: Labour, Biometrics & Jamadar Contractor Management

Permanent & Seasonal Workforce Database: Digital worker profiles for permanent kamdars, tractor drivers, tube well operators, and seasonal harvester gangs.

Geofenced GPS Muster Roll: Daily morning attendance captured on field tablets, validated only within physical estate boundaries.

Contractor (Jamadar) Theka Engine: Piece-rate picking wages (Mango Rs. 45/crate, Cane Rs. 18/maund) automatically netted against seasonal Peshgi cash advances.

Module G: Irrigation, Canal Warabandi & Utilities Infrastructure

Canal Warabandi Scheduling: Master rotational shifts on Sanad Moghas #14 and #15, logging discharge (Cusecs) and designated block water turns.

Tube Well & Solar Telemetry: Solar PV kilowatt generation, AC frequency, static water table depths, and water salinity testing logs.

Irrigation Cost-per-Acre: Aggregated water costs (Canal Abiana + Pumping Diesel + Solar Amortization) debited to crop sheets.

Module H: Harvest Logistics, Electronic Weighbridge & Grading

Field Harvest Work Orders: Authorized harvesting slips issued at field edge before tractor trolleys transit to the yard.

Automated Weighbridge Integration: RS-232 serial connection to Avery-Berkel scale indicators for automated gross and tare weights with zero manual typing.

Gate-Out Passes: Commercial dispatch transit passes with QR-code verification for police and market committee checkpoints.

Module I: Procurement, Invoicing & Supplier Ledgers

Requisition to PO Flow: Multi-tier authorization matrix: Farm Manager -> General Manager -> CFO Karachi.

3-Way Invoice Matching: Automated matching between Purchase Order, Goods Receipt Note (GRN), and Vendor Commercial Invoice.

FBR / SRB Tax Compliance: Automated calculation of active taxpayer withholding taxes (4.5% on supplies).

Module J: Produce Sales, Mandi Arthi Settlement & Sugar Mills

Multi-Channel Commercial Sales: Direct sugar mills (CPRs), textile ginners (cotton), Karachi wholesale sabzi mandi arthis, and corporate contracts.

Arthi Reconciliation (Bijak): Gross auction realization, commission percentage (2%–4%), market cess, and palledari/tulaye deductions.

Real-Time Commission Agent Ledger: Tracks outstanding auction receivables, remittances, and bank deposits.

Module K: Activity-Based Costing (ABC) & IAS-41 Valuation

7-Stream Cost Absorption: Absorbs seeds, fertilizers, pesticides, tractor POL, irrigation water, direct labor, and estate overheads.

IAS-41 Biological Valuation: Level 2 fair value less estimated point-of-sale costs for standing crops and dairy herds.

District Benchmark Comparison: Evaluates estate cost against the Mirpurkhas District average (Rs. 24,800/Acre).

Module L: Offline-First Mobile Field App (`AgriMobile™`)

Native Android APK: Runs locally on Android 10+ tablets with encrypted SQLite storage.

Bilingual Interface: Toggleable Urdu and Sindhi interface with audio memos for local kamdars.

Field Scouting & Geotagged Photos: Imprints GPS coordinates, block ID, and timestamps on pest scouting photos.

Module M: Smart IoT Hardware & LoRaWAN Telemetry Network (16 Nodes)

Full turnkey wireless sensor mesh covering all 1,200 acres. (Detailed in Section 6).

Module N: Sugarcane Computer Vision AI Quality Gantry (YOLOv8 + Brix)

High-speed visual AI inspection gantry eliminating arbitrary sugar mill deductions. (Detailed in Section 7).

Module O: SAP S/4HANA Public Cloud, Ariba® & SuccessFactors® Integration

Automated bi-directional enterprise connectors linking farm operations with corporate finance, e-sourcing, and HR payroll. (Detailed in Section 8).

6. Smart IoT Hardware Network: Sensor Models, Technical Details & PKR Pricing

The hardware suite deploys 16 industrial telemetry nodes + 1 Central LoRaWAN Base Station engineered specifically for the harsh environmental conditions of Mirpurkhas:

+---------------------------------------------------------------------------------------------------------+ ¦ 16-NODE SMART IOT HARDWARE SPECIFICATIONS ¦ +---------------------------------------------------------------------------------------------------------+

| Ref # | Hardware Device | Model & Manufacturer | Technical Specification & Operational Purpose | Qty | Unit Price (PKR) | Total Price (PKR) |
| --- | --- | --- | --- | --- | --- | --- |
| IOT-GW | LoRaWAN Base Station Gateway | Milesight UG67 Industrial (IP67) | 8-Channel 868MHz outdoor gateway mounted on 45m mast; 12.5km line-of-sight range; solar panel + 72hr Lithium FePO4 backup; dual SIM 4G Cat-M1 backhaul; local SQLite cache. | 1 | Rs. 385,000 | Rs. 385,000 |
| IOT-FLW | Canal Acoustic Doppler Flow Meter | SonTek-IQ / OTT ecoLog | Submersible IP68 4-beam pulsed Doppler velocity & ultrasonic stage meter on Sanad Moghas #14 & #15; computes live Cusecs; triggers SMS alarms on >20% water theft during turns. | 2 | Rs. 290,000 | Rs. 580,000 |
| IOT-ACT | Solar Motorized Sluice Actuator | Rotork / Auma 24V DC Intelligent | High-torque 24V DC geared motor on Mogha #14 feeder head; solar battery buffer; opens/closes 0%–100% via LoRaWAN commands, eliminating night canal bank dispatch. | 1 | Rs. 340,000 | Rs. 340,000 |
| IOT-SOL | Multi-Depth Soil Moisture Probes | Sentek Drill & Drop 90cm Probe | 4-depth capacitive sensors at 10, 30, 60, and 90cm; logs Volumetric Water Content (VWC %), Soil Temp, and Salinity (ECe dS/m); maintains optimal 24%–32% root-zone moisture. | 3 | Rs. 145,000 | Rs. 435,000 |
| IOT-MET | Estate Weather Station Mast | Davis Vantage Pro2 Plus ISS | Ultrasonic anemometer, solar radiation pyranometer, rain collector, temperature/humidity, and leaf wetness grid; runs predictive algorithms for mango fungal diseases. | 1 | Rs. 265,000 | Rs. 265,000 |
| IOT-VFD | Pump Telemetry & VFD Controller | Yaskawa / INVT + Modbus LoRaWAN | Interfaces Solar 25HP and Diesel 45HP tube wells; logs DC kW, AC Hz, 3-phase volts, motor temperature, and GPM discharge; automated anti-dry run and remote trip interlock. | 2 | Rs. 95,000 | Rs. 190,000 |
| IOT-AQU | Deep Aquifer Hydrostatic Logger | In-Situ Level TROLL 500 (-180 ft) | Submersible hydrostatic pressure logger deployed at -180 ft; tracks groundwater drawdown, recharge, and salinity encroachment; prevents pump impeller burnout. | 1 | Rs. 185,000 | Rs. 185,000 |
| IOT-FLT | Anti-Theft Ultrasonic Fuel Sensors | Omnicomm Ultrasonic + Teltonika GPS | Installed on MF-385, NH-640, and 20,000L fuel bowser; 0.1mm fuel level precision; if >6L fuel drops at 0 RPM, gatehouse siren sounds and starter relay immobilizes tractor. | 3 | Rs. 75,000 | Rs. 225,000 |
| IOT-LIV | Cattle Rumen Bolus & Cold Room | smaXtec Rumen Bolus + Sensirion C₂H₄ | Indwelling reticulorumen boluses logging inner body temp (±0.05°C) and rumination for mastitis/estrus alerts; plus packhouse electrochemical Ethylene ripening sensor. | 2 | Rs. 120,000 | Rs. 240,000 |
|  | TOTAL SMART IOT HARDWARE PACKAGE |  | 16 Turnkey Field Telemetry Nodes + Central 45m Tower Base Station | 16 |  | Rs. 2,845,000 PKR |

7. Sugarcane Computer Vision AI Quality Gantry (YOLOv8 + Brix)

Sugar mills operating in the Mirpurkhas district routinely deduct 8% to 12% of total delivered sugarcane tonnage under the pretext of excessive dirt, dry leaves (pattar), tops, and binding ropes. On a 1,200-acre estate delivering over 300,000 maunds of cane, an unjustified 4% deduction represents a net financial loss exceeding Rs. 5,100,000 PKR.

+---------------------------------------------------------------------------------------------------------+ ¦ SUGARCANE COMPUTER VISION AI GANTRY HARDWARE ¦ +---------------------------------------------------------------------------------------------------------+

| Ref # | Hardware Component | Manufacturer & Model | Operational Specification & Function | Qty | Total Price (PKR) |
| --- | --- | --- | --- | --- | --- |
| CV-CAM | Industrial 4K Optical Camera | Hikvision / Basler 4K Industrial GigE | Overhead high-speed optical camera mounted on weighbridge gantry; IP67 weatherproof housing; high-power strobe illumination for day/night inspection. | 1 | Rs. 240,000 |
| CV-EDG | Edge AI Processing Server | NVIDIA Jetson Orin Nano (8GB) | Industrial ruggedized edge computer running YOLOv8 deep learning instance segmentation; calculates empirical trash % in <3 seconds per truckload. | 1 | Rs. 195,000 |
| CV-BRX | Digital In-Line Refractometer | Atago PAL-BX Digital Optical Refractometer | Digital optical refractometer logging soluble sucrose solids (°Brix); applies Sindh Government quality premiums (+Rs. 15/Md for Brix ≥ 19.5°). | 1 | Rs. 145,000 |
| CV-STR | Gantry Steel Arch & Cables | Custom Fabricated Galvanized Mast | 6.5-meter clearance galvanized steel arch, industrial wiring harness, weighbridge RS-232 sync, and uninterruptible power supply (UPS). | 1 | Rs. 100,000 |
|  | TOTAL SUGARCANE CV & BRIX GANTRY |  | Turnkey Weighbridge Computer Vision AI Hardware & Software Suite | 1 | Rs. 680,000 PKR |

8. Tri-System SAP S/4HANA Cloud Integration Architecture

Digitalsofts provides an end-to-end integration architecture utilizing standard, SAP-certified REST/OData v4, SOAP, and cXML web services operating through SAP BTP Integration Suite:

+---------------------------------------------------------------------------------------------------------+ ¦ SAP CLOUD INTEGRATION MAPPING MATRIX ¦ +---------------------------------------------------------------------------------------------------------+

| Master / Transactional Domain | SAP Cloud System & Module | SAP API Service / Scenario | Synchronization Flow & Cadence | Operational Trigger & Business Action |
| --- | --- | --- | --- | --- |
| Field Cost Centers (CO-OM) | SAP S/4HANA Public Cloud | API_COSTCENTER_SRV | Inbound (Daily Batch) | Replicates Cost Centers CC_AGRI_B01 through CC_AGRI_B12 under Controlling Area A000. |
| General Ledger (FI-GL) | SAP S/4HANA Public Cloud | API_GLACCOUNT_SRV | Inbound (On-Demand) | Replicates Chart of Accounts (ZCOA), validating farm GL accounts (Biological Assets, Inputs, Labour). |
| Goods Receipt (Mvt 101) | SAP S/4HANA Public Cloud | API_MATERIAL_DOCUMENT_SRV | Outbound (Real-time Webhook) | Triggers upon weighbridge GRN inspection; creates SAP Material Document in SLOC_1001 and accrues GR/IR. |
| Field Consumption (Mvt 201) | SAP S/4HANA Public Cloud | API_MATERIAL_DOCUMENT_SRV | Outbound (Real-time Webhook) | Munshi issues fertilizer or diesel via Job Card; credits store and debits target block Cost Center in SAP. |
| Produce Sales Billing (SD) | SAP S/4HANA Public Cloud | API_CUSTOMER_INVOICE | Outbound (Real-time Webhook) | Kanta weighbridge ticket finalized for Sugar Mill or Mandi Arthi; generates formal SAP SD Customer Invoice. |
| Month-End Labour & IAS-41 | SAP S/4HANA Public Cloud | API_JOURNALENTRY_CREATION | Outbound (Scheduled Batch) | Posts balanced financial journal vouchers in Company Code 1000 for labour accruals and biological asset gains. |
| Competitive Sourcing (RFQ) | SAP Ariba® Sourcing (CIG) | API_PURCHASEORDER_PROCESS_SRV | Bi-directional (cXML PunchOut) | Evaluates 3-way bids for bulk inputs; selects L1 winner; generates approved SAP PO via Ariba CIG. |
| Workforce & Biometrics | SAP SuccessFactors® (ECP) | API_SFSF_EMPLOYEE_CENTRAL_PAYROLL | Outbound (OData v4 Biometric Sync) | Audits Jamadar CNICs with NADRA; verifies EOBI/PESSI; disburses piece-rate harvest pay net of Peshgi advances. |

9. Technology Stack, Architecture & Enterprise Security

+-------------------+-------------------+-------------------+-------------------+ ¦ BACKEND ENGINE ¦ DATABASE & GIS ¦ WEB DASHBOARD ¦ MOBILE CLIENT ¦ ¦ Python (FastAPI) ¦ PostgreSQL 16+ ¦ Vanilla CSS & ¦ Flutter / Native ¦ ¦ & Node.js Async ¦ with PostGIS ¦ Highcharts MIS ¦ Android APK with ¦ ¦ Microservices ¦ Sub-meter Spatials¦ Executive Cockpit ¦ SQLCipher SQLite ¦ +-------------------+-------------------+-------------------+-------------------+

Security, Governance & Corporate Data Ownership

100% Data Ownership: All estate boundaries, crop yield histories, IoT telemetry logs, customer ledgers, and financial records remain the exclusive property of Zafa Pharmaceutical Laboratories.

Encryption Standards: Full TLS 1.3 encryption in transit with perfect forward secrecy; AES-256 encryption at rest across databases, file stores, and mobile SQLite databases.

Role-Based Access Control (RBAC): Strict segregation of duties across 6 permission tiers (Field Munshis, Storekeepers, Kamdars, Agronomists, General Farm Manager, and Karachi Corporate CFO).

Immutable Cryptographic Audit Trails: Every material issue, weighbridge ticket, and price override records User ID, UTC timestamp, GPS coordinates, device IP, and old/new values. Record deletion is strictly prohibited by database constraint.

Disaster Recovery & Business Continuity: Automated daily off-site encrypted snapshots. Recovery Point Objective (RPO) < 1 hour; Recovery Time Objective (RTO) < 4 hours.

10. Implementation Methodology & 12-Week Fast-Track Gantt Schedule

Digitalsofts implements a structured, 4-phase deployment methodology engineered to ensure zero disruption to ongoing farming operations in Mirpurkhas:

+---------------------------------------------------------------------------------------------------------+ ¦ 12-WEEK IMPLEMENTATION TIMELINE ¦ +---------------------------------------------------------------------------------------------------------+ ¦ WEEKS 1 - 3 : Phase 1 -> Discovery, GIS Perimeter Boundary Walking & Master Data Standardization ¦ ¦ WEEKS 4 - 6 : Phase 2 -> Core ERP Configuration, Staging Server Setup & SAP BTP Connector Testing ¦ ¦ WEEKS 7 - 9 : Phase 3 -> LoRaWAN Gateway Mast, 16 IoT Nodes & Sugarcane AI Gantry Field Deployment ¦ ¦ WEEKS 10 - 12: Phase 4 -> On-Site Munshi Training (Urdu/Sindhi), 14-Day Parallel Run & Final Cutover ¦ +---------------------------------------------------------------------------------------------------------+

Detailed Phase Breakdown

Phase 1: Discovery, On-Site Survey & GIS Boundary Walking (Weeks 1 to 3)

Technical team mobilizes to Mirpurkhas estate.

RTK GPS perimeter boundary survey mapping 1,200 acres into KML/GeoJSON polygons across 12 blocks.

Comprehensive machinery fleet audit, borehole depth soundings, and livestock UHF RFID ear-tag census.

Standardization of Chart of Accounts (ZCOA), agricultural input material masters, and customer/vendor master records.

Phase 2: Core ERP Configuration & SAP S/4HANA Middleware Setup (Weeks 4 to 6)

Deployment of staging and production environments on Tier-3 cloud infrastructure.

Configuration of crop templates, chemical spray SOPs, Warabandi rotation calendars, and Activity-Based Costing absorption rules.

Interfacing SAP BTP Integration Suite with S/4HANA Public Cloud sandbox; configuring OAuth 2.0 communication scenarios for Movement Types 101, 201, and SD Billing.

Configuration of SAP Ariba CIG e-bidding workflows and SuccessFactors EC Payroll schemas.

Phase 3: IoT Sensor Mesh, Central Tower Gateway & AI Gantry Deployment (Weeks 7 to 9)

Erection of 45-meter telecommunications mast; installation of Milesight UG67 industrial LoRaWAN gateway and solar array.

Deployment and calibration of 16 field telemetry nodes: Acoustic Doppler canal meters, Sentek 90cm soil probes, Davis weather station, and Omnicomm fuel sensors.

Mechanical and electrical installation of the Sugarcane Computer Vision Gantry at the central weighbridge; calibration of YOLOv8 AI inference engine and Atago digital refractometer.

200-acre pilot live test: Offline Android muster roll attendance, agrochemical spray job cards, and automated offline-to-cloud synchronization.

Phase 4: Staff Training, Parallel Run & Official Go-Live Cutover (Weeks 10 to 12)

On-site practical training in Mirpurkhas conducted in Sindhi and Urdu for farm supervisors, tractor operators, and storekeepers.

Executive training at Zafa Karachi HQ for Finance, Internal Audit, and IT personnel on SAP reconciliation cockpits and CFO benchmark consoles.

14-day parallel operational run comparing paper registers against ERP digital tickets.

Formal UAT sign-off by CFO Mr. Muhammad Adnan Siddiqui and official production cutover.

11. Comprehensive Commercial Investment Proposal (PKR)

All figures are quoted in Pakistani Rupees (PKR), valid for 60 calendar days, exclusive of applicable provincial sales tax (Sindh Sales Tax on Services @ 15% or as applicable).

Investment Breakdown: Turnkey Software, IoT Hardware & Integration

+---------------------------------------------------------------------------------------------------------+ ¦ DETAILED TURNKEY INVESTMENT SUMMARY (PKR) ¦ +---------------------------------------------------------------------------------------------------------+

| Ref # | Scope Component / Deliverable | Scope Description & Technical Inclusions | Investment (PKR) |
| --- | --- | --- | --- |
| 1.0 | AgriEnterprise ERP™ Enterprise Core License | Perpetual enterprise license for 1,200 acres; includes all 12 operational modules (Land/GIS, Crops, Inventory, Livestock, Machinery, Labour, Irrigation, Harvest, Purchasing, Mandi Sales, ABC Costing, and CFO Pricing Console). Unlimited web users. | Rs. 1,850,000 |
| 2.0 | `AgriMobile™` Offline Field Operations Engine | Native Android APK with 100% offline-first encrypted SQLite database, geofenced GPS biometric attendance, photo pest scouting, and field transit slips. Includes up to 25 mobile field user licenses. | Rs. 550,000 |
| 3.0 | Tri-System SAP Cloud Integration Connector | Turnkey bi-directional REST/OData connector for SAP S/4HANA Public Cloud (Movement 101/201, SD Billing, FI JVs), SAP Ariba® CIG e-bidding matrix, and SAP SuccessFactors® EC Payroll integration cockpit. | Rs. 850,000 |
| 4.0 | Professional Services, GIS Mapping & Implementation | 10–12 weeks dedicated engineering services; on-site RTK GPS estate walking, boundary shapefile generation, legacy data migration, and Avery weighbridge RS-232 integration. | Rs. 950,000 |
| 5.0 | User Training, Documentation & Change Management | Comprehensive bilingual on-site training sessions at Mirpurkhas (Sindhi/Urdu) and Karachi HQ (Finance/IT); laminated quick-reference field cards and SOP manuals. | Rs. 350,000 |
| 6.0 | On-Site Hypercare & Go-Live Cutover Support | 4 weeks of dedicated on-site engineering presence in Mirpurkhas during parallel operational run and post-go-live stabilization. | Rs. 400,000 |
|  | SUBTOTAL: CORE ERP SOFTWARE & TURNKEY IMPLEMENTATION | Full Enterprise Software Suite + SAP Cloud Integration (Model A) | Rs. 4,950,000 PKR |
| 7.0 | Smart IoT Telemetry Network (16 Nodes + Gateway) | Turnkey hardware package: Milesight UG67 45m mast gateway, 2 SonTek Doppler canal meters, Rotork sluice actuator, 3 Sentek 90cm soil probes, Davis weather station, 2 pump nodes, In-Situ aquifer logger, 3 fuel sensors, rumen boluses & cold chain sensors. | Rs. 2,845,000 |
| 8.0 | Sugarcane Computer Vision AI Quality Gantry | Turnkey weighbridge gantry: 4K industrial optical camera, NVIDIA Jetson edge AI server running YOLOv8 trash segmentation, Atago optical in-line refractometer, and galvanized steel arch. | Rs. 680,000 |
|  | GRAND TOTAL: COMPLETE ENTERPRISE SOFTWARE, IOT SENSORS & AI GANTRY | Comprehensive All-Inclusive Precision Agribusiness Ecosystem | Rs. 8,475,000 PKR |

Procurement Options for Zafa Leadership

To provide maximum financial flexibility, Digitalsofts offers three commercial adoption models:

+---------------------------------------------------------------------------------------------------------+ ¦ COMMERCIAL ADOPTION OPTIONS ¦ +---------------------------------------------------------------------------------------------------------+ ¦ ¦ ¦ OPTION 1: Core ERP Software + SAP Cloud Integration (Base RFP Scope) -> Rs. 4,950,000 PKR ¦ ¦ ¦ ¦ OPTION 2: Comprehensive Turnkey (Software + 16 IoT Nodes + AI Gantry) -> Rs. 8,475,000 PKR ¦ ¦ ¦ ¦ OPTION 3: Phased Modular Delivery: ¦ ¦ * Phase 1 (Months 1-3): Core ERP, Mobile Engine & SAP Connector -> Rs. 4,950,000 PKR ¦ ¦ * Phase 2 (Months 4-5): Smart IoT Telemetry & Sugarcane Gantry -> Rs. 3,525,000 PKR ¦ ¦ ¦ +---------------------------------------------------------------------------------------------------------+

Deliverable-Linked Payment Milestones (Model A - Turnkey Implementation)

Payments are strictly tied to verifiable, transparent technical deliverables:

| Milestone Stage | Trigger & Verifiable Acceptance Deliverable | Percentage | Amount (Core Software) | Amount (Complete Turnkey) |
| --- | --- | --- | --- | --- |
| Milestone 1 | Contract Signing & Project Kick-Off: Formal signing of master agreement, mobilization of technical engineering team, and initiation of Mirpurkhas on-site survey. | 25% | Rs. 1,237,500 | Rs. 2,118,750 |
| Milestone 2 | System Blueprint, GIS Mapping & Staging Setup: Approval of FRS blueprint, completion of 1,200-acre GIS boundary shapefiles, deployment of cloud staging server, and SAP sandbox connectivity. | 25% | Rs. 1,237,500 | Rs. 2,118,750 |
| Milestone 3 | Hardware Delivery, Mobile App & 200-Acre Pilot UAT: Delivery of AgriMobile™ APK, installation of IoT sensors/gantry (if opted), RS-232 weighbridge testing, and successful 200-acre pilot UAT sign-off. | 25% | Rs. 1,237,500 | Rs. 2,118,750 |
| Milestone 4 | Parallel Run, Cutover & Official Go-Live Sign-Off: Completion of 14-day parallel operational run, zero-defect data reconciliation with SAP S/4HANA, staff training completion, and formal sign-off. | 25% | Rs. 1,237,500 | Rs. 2,118,750 |
| TOTAL | 100% COMPLETE PROJECT INVESTMENT | 100% | Rs. 4,950,000 PKR | Rs. 8,475,000 PKR |

Annual Maintenance Contract (AMC) & Cloud Hosting

Annual Maintenance Contract (Year 2 Onwards)

Year 1: FREE (Included in 12-Month Comprehensive Warranty).

Year 2 Onwards: 18% of Software & Integration Value = PKR 585,000 / Year.

Inclusions: Unlimited remote technical support, software version upgrades, bug fixes, regulatory tax logic updates (FBR/SRB), and bi-monthly routine health check visits to Mirpurkhas.

Optional Dedicated Managed Cloud Hosting

Managed Linux Cloud Instance: PKR 45,000 / Month (or PKR 500,000 / Year prepaid).

Specifications: 8 vCPU, 32 GB RAM, High-Speed NVMe Storage, automated daily off-site encrypted backups, SSL certificates, 99.9% uptime SLA.

Note: Fee is waived if Zafa deploys the application on its own corporate cloud or on-premise infrastructure.

12. Service Level Agreement (SLA) & Hypercare Support

Digitalsofts commits to an industry-leading Service Level Agreement tailored for corporate agribusiness:

12 Months Comprehensive Free Warranty: Complete coverage for bug rectification, system tuning, and minor feature enhancements.

Dedicated Karachi-to-Mirpurkhas Emergency Response: In the event of a critical hardware or weighbridge outage, a senior systems engineer will be dispatched on-site from our Shahrah-e-Faisal Karachi office within 12 hours.

Multi-Channel Helpdesk: Telephone, email, and WhatsApp helpdesk support available 6 days/week in Urdu, Sindhi, and English.

13. Client Assumptions, Prerequisites & Formal Sign-Off

Client Prerequisites

SAP S/4HANA Access: Zafa IT / SAP implementation partner will provide sandbox API access credentials and authorization scopes for OData synchronization.

Estate Survey Facilitation: Zafa will provide safe estate access, revenue survey Deh maps (if available), and appoint a designated estate liaison officer at Mirpurkhas.

Field Mobile Hardware: Procurement of ruggedized Android tablets/smartphones for field staff and cellular SIM cards (Zong/Jazz) is the responsibility of Zafa. Digitalsofts will provide hardware benchmark specifications.

Formal Acceptance & Agreement Sign-Off

IN WITNESS WHEREOF, the authorized representatives of both organizations have executed this Technical and Commercial Proposal:

<br><br>

SUBMITTED ON BEHALF OF: ACCEPTED & AGREED ON BEHALF OF: DIGITALSOFTS PRIVATE LIMITED ZAFA PHARMACEUTICAL LABORATORIES (PVT) LTD __________________________________________ __________________________________________ TARIQ MEHMOOD MUHAMMAD ADNAN SIDDIQUI Head of Enterprise Solutions ¦ Director Chief Financial Officer (CFO) Date: October 2026 Date: ____________________________________ Location: Karachi, Pakistan Location: Karachi, Pakistan

Digitalsofts Pvt. Ltd. — Sitara Techno Park, Faisalabad | Business Avenue, Shahrah-e-Faisal, Karachi

Direct: +92 321 8661765 | Board: +92 41 8535044 | Email: info@digitalsofts.com | Web: www.digitalsofts.com

Confidential — Prepared exclusively for Zafa Pharmaceutical Laboratories (Pvt) Ltd • © 2026 Digitalsofts Pvt. Ltd.